* Calculate the team velocity in sprint 1 (𝑉𝑠1):
  + 52 Pts/Day
* Calculate the team velocity in sprint 2 (𝑉𝑠2):
  + 62 Pts/Day
* Calculate the speed up ratio 𝐼 = 𝑉𝑠2/𝑉𝑠1:
  + 1.2
* Calculate the team velocity in sprint 4 (𝑉𝑠4):
  + 16 Pts/Day
* Multiply 𝑉𝑠4 ∗ 𝐼, to get an estimate of the team velocity in Sprint 5:
  + 16\*1.2=20 Pts/Day